STRATEGIC PROPOSAL OMS National Control Platform Transforming Food Distribution Governance at National Scale ────────────────────

Submitted to: Ministry of Food, Government of Bangladesh Directorate General of Food (DG Food) Open Market Sales (OMS) National Automation Project

| Document Type Strategic Proposal | Version v1.0 — March 2026 | Classification CONFIDENTIAL |
| --- | --- | --- |

# Executive Summary

Bangladesh's Open Market Sales (OMS) program is one of the most critical food safety net programs in the country, serving millions of vulnerable citizens through a network of licensed dealers. However, the current system faces a fundamental governance gap: there is no reliable, real-time mechanism to verify that the right beneficiary received the right amount of food, at the right time, from the right dealer.

This proposal presents the OMS National Control Platform — a comprehensive digital governance solution designed to address this gap at national scale. This is not merely a software application; it is a national infrastructure for accountability.

| 300K+ Daily Transactions Supported at scale | 5,000 Concurrent Users Simultaneous connections | 40-50% Leakage Reduction Projected improvement | $120-150M Annual Value In leakage prevention |
| --- | --- | --- | --- |

The proposed platform operates across four foundational pillars:

- Pillar 1: Identity Assurance — biometric face verification for every distribution event, ensuring the right beneficiary receives their rightful allocation.

- Pillar 2: Leakage Control — real-time duplicate prevention, daily and monthly quota enforcement, and anomaly detection that makes fraud operationally impossible.

- Pillar 3: Offline-First Continuity — field operations that function reliably even on 2G networks, with intelligent sync that ensures no data is lost and no fraud opportunity is created through connectivity manipulation.

- Pillar 4: Governance Intelligence — transforming raw transaction data into demand forecasting, supply planning, poverty insights, and dealer risk scoring for evidence-based policy decisions.

Our Core Commitment We understand not just the software requirements, but the governance problem behind them. Every architectural decision in this proposal is driven by the question: how do we make it operationally impossible to cheat the system, while making it operationally simple for honest dealers and beneficiaries to participate?

SECTION 1 Understanding the Real Problem

## 1.1 The Governance Problem Behind the Software

Bangladesh's OMS program distributes rice and flour to vulnerable populations through approximately 560+ offices and thousands of licensed dealers. The system serves hundreds of thousands of beneficiaries daily. However, without a reliable digital control layer, several structural vulnerabilities exist:

| Problem | Current Impact |
| --- | --- |
| Duplicate Lifting in a Single Day | A beneficiary can collect food grain multiple times in one day at different points, or with different dealer identities, with no technical barrier to prevent it. |
| Monthly Quota Leakage | Without real-time quota tracking, beneficiaries can exceed their monthly entitlement across multiple visits without detection. |
| Unverified Beneficiary Identity | Manual or document-based identity checks are easily bypassed, particularly for vulnerable populations who may lack documentation. |
| Limited Oversight Visibility | Central authorities cannot monitor dealer performance, detect anomalies, or respond to distribution irregularities in real time. |
| Offline Operation Gaps | Dealers in low-connectivity areas operate without system access, creating periods of unrecorded distribution that are vulnerable to manipulation. |
| No Demand Intelligence | Allocation decisions are based on estimates rather than actual consumption data, leading to mismatch between supply and real demand. |

## 1.2 Strategic Insight: The SRS Reveals Four Hidden Goals

A careful reading of the System Requirements Specification reveals that beneath the visible technical requirements are four deeper policy objectives that drive the government's investment:

### Goal 1 — Stop Leakage

The SRS explicitly requires restriction of multiple lifting in a single day and customizable monthly quota modules. This is not a feature request — it is a policy mandate. The government needs mathematical certainty that each beneficiary receives exactly their entitled amount, no more and no less.

### Goal 2 — Create Auditable Proof

The requirements for access logs, field modification tracking, before/after value logging, breach attempt recording, and timestamp capture indicate that the government needs a tamper-evident evidence trail — not just transaction records, but proof that can withstand scrutiny in accountability reviews.

### Goal 3 — Maintain Operational Continuity

The mobile application requirements for auto/conditional synchronization with local data based on internet availability are not optional nice-to-haves. They reflect Bangladesh's field reality: dealers in rural areas cannot be expected to have reliable internet connectivity, and any system that stops functioning without connectivity will fail at exactly the moments it is needed most.

### Goal 4 — Build Policy Intelligence

The data analysis module requirement — analyzing yearly beneficiary lifting data to understand demand patterns, poverty indicators, and area-level forecasting — signals a long-term vision. The government wants to move from reactive distribution to proactive, evidence-based policy planning.

Critical SRS Observation: The Biometric Contradiction The SRS title references fingerprint distribution while the scope specifies face authentication. This is not an error — it reflects genuine policy uncertainty. Our proposal resolves this with a Biometric Abstraction Layer: face verification as the primary operational method, with architectural readiness for fingerprint or multi-modal verification if policy direction changes. This positions us as technically mature and diplomatically intelligent.

SECTION 2 Proposed Solution Architecture

## 2.1 Platform Architecture Overview

The OMS National Control Platform is designed as a modular, microservices-based system with four primary components working in concert. Each component is independently scalable, and the architecture is designed for 10 years of operation with 20% annual growth.

| 01 Dealer Android App Offline-first field operations with biometric verification | 02 Central Web Control Tower Real-time monitoring, governance, and analytics dashboard | 03 Biometric Verification Layer Face-first, policy-agnostic identity assurance service | 04 Audit & Analytics Engine From descriptive reporting to predictive policy intelligence |
| --- | --- | --- | --- |

## 2.2 The Six Platform Modules (Aligned with SRS Requirements)

| Module | Core Functionality | Governance Value |
| --- | --- | --- |
| Module 1 Dealer Registration | Online registration, document verification, approval workflow, dealer login & renewal via mobile app | Ensures only verified, approved dealers participate in the OMS ecosystem |
| Module 2 Dealer Management | Allotment processing, deposit management, DO order creation, payment approval, dealer suspension/reinstatement | Full dealer lifecycle control with financial accountability and audit trail |
| Module 3 Distribution | Beneficiary registration with face capture, biometric verification, food distribution, daily/monthly quota enforcement | Core anti-leakage mechanism — every distribution event is verified, recorded, and quota-controlled |
| Module 4 Observation | Real-time sales monitoring, physical inspection workflow, IP camera integration, anomaly alerts | Eyes on every dealer at every moment — makes unauthorized distribution visible and actionable |
| Module 5 OMS Setup | Office configuration, program parameters, dealer approval settings, customizable operational rules | Policy-driven configuration ensures the system reflects current government directives without code changes |
| Module 6 User Management | User creation, role assignment, permission management, group control, active/inactive management, full audit trail | Granular access control ensures every user can only see and do exactly what their role permits |

## 2.3 The Biometric Strategy — Face-First, Modality-Agnostic

The SRS reveals a genuine biometric policy ambiguity: fingerprint appears in the document title while face authentication is specified in the functional scope. Rather than choosing one and ignoring the other, our architecture resolves this with a Biometric Abstraction Layer.

### Why Face Verification is the Right Operational Choice

- No additional hardware logistics — works with any Android device with a camera

- Touchless and hygienic — critical for shared distribution points

- Faster processing — complete verification in 2-4 seconds

- Easier rural deployment — no scanner peripherals to maintain or replace

- Familiarity — beneficiaries understand photograph-style interaction

### The Abstraction Layer Advantage

Our Biometric Abstraction Layer means the government retains policy flexibility. If a future directive requires fingerprint verification, the system can activate it without architectural redesign. This protects the government's investment and demonstrates engineering maturity.

### The Complete Verification Flow

| 1 | Dealer selects beneficiary from local list or scans beneficiary reference code |
| --- | --- |
| 2 | App checks offline eligibility snapshot (quota status, daily lifting record) |
| 3 | App prompts face capture with real-time guidance (lighting, position, distance) |
| 4 | Face verification runs — locally cached model for offline capability |
| 5 | Match passes → quota check → distribution transaction recorded instantly |
| 6 | Match uncertain → retry with guided instructions (max 3 attempts) |
| 7 | Verification fails → supervised exception flow: photo evidence + reason code + officer log |
| 8 | Transaction stored in local SQLite database if offline |
| 9 | Auto-sync to central server when network connectivity is detected |
| 10 | Server validates, deduplicates, updates analytics, and generates audit record |

## 2.4 Offline-First Architecture — Solving Bangladesh's Connectivity Reality

The SRS requirement for "auto/conditional synchronization with local data based on internet availability" is not a secondary feature — it is a foundational design principle. Bangladesh's field infrastructure includes areas with 2G-only coverage, frequent power outages, and intermittent connectivity. Any system that stops functioning without connectivity will fail at exactly the moments it is most critical.

### The Technical Solution

- Local SQLite database on every dealer device — complete operational data available offline

- Globally unique transaction IDs (UUID v4) — prevent duplicate processing during sync

- Idempotent API design — safe to retry any sync operation without creating duplicate records

- Conflict resolution rules — deterministic handling when the same beneficiary appears in multiple offline batches

- Sync integrity verification — cryptographic checksums ensure no data corruption during transmission

- Suspicious pattern detection — unusual sync patterns (e.g., delayed bulk syncs) feed anomaly detection

### Why This Wins Against Competitors

Most vendors treat offline capability as a checkbox feature. We treat it as an anti-fraud mechanism: a system that records transactions locally but validates them centrally cannot be gamed by deliberately working offline. The server's duplicate prevention and quota enforcement apply retrospectively to all synced transactions, eliminating the fraud vector entirely.

SECTION 3 Technology Stack & Technical Architecture

## 3.1 Recommended Technology Stack

Our technology recommendations are optimized for three criteria: government institutional credibility, long-term maintainability by Bangladesh's IT workforce, and proven performance at national scale.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend API | Spring Boot / Node.js | Spring Boot preferred for government projects: enterprise-grade, widely supported, proven in national deployments. Node.js alternative for rapid MVP prototyping. |
| Primary Database | PostgreSQL | Open-source, enterprise-ready, excellent for complex queries and audit trails. No licensing cost. Strong government adoption globally. |
| Cache Layer | Redis | Sub-millisecond lookups for beneficiary eligibility checks. Critical for meeting <5 second transaction response requirement. |
| Mobile App | Native Android | Best performance on the Android devices dealers will use. Reliable camera API access for biometric capture. Lower long-term maintenance cost than cross-platform. |
| Mobile Database | SQLite | Embedded, zero-configuration, battle-tested. Industry standard for offline-first mobile applications. |
| Web Dashboard | React + TypeScript | Component-based architecture for complex dashboard features. Strong ecosystem and developer availability in Bangladesh. |
| Message Queue | RabbitMQ / AMQP | SRS explicitly requires AMQP support. Handles async sync events, notifications, and analytics pipelines. |
| Security | JWT + TLS 1.3 + AES-256 | JWT for stateless authentication, TLS 1.3 for transport encryption, AES-256 for data at rest. SRS requires encrypted REST API. |
| Deployment | Docker + Kubernetes | Container-based deployment for high availability, easy scaling, and consistent environments across government infrastructure. |

## 3.2 Data Architecture — Five Data Classes for Governance

The data model is organized into five distinct classes, each with different access patterns, retention requirements, and governance implications:

| A. Master Data | Dealers, offices, programs, beneficiaries, products, allotments, roles, permissions | Foundational reference data. Version-controlled with full change history. Never deleted, only deactivated. |
| --- | --- | --- |
| B. Transaction Data | Distribution events, deposits, approvals, DO orders, allotment receipts, physical inspections | High-volume operational data. Immutable once committed. Indexed for real-time dashboard queries. |
| C. Evidence Data | Beneficiary face photos, dealer documents, field inspection media, exception proof images | Binary assets stored with cryptographic hash verification. Linked to transactions for audit reconstruction. |
| D. Audit Data | Login events, field modifications, approval trails, sync logs, breach attempt records | Tamper-evident log stream. Separate from application data. Exportable for government oversight reviews. |
| E. Analytics Data | Fact tables: daily distribution, dealer performance, region demand, beneficiary usage trends, risk scores | Aggregated from transaction data. Powers dashboard, forecasting, and policy intelligence features. |

## 3.3 Performance & Scalability Specifications

| Metric | Target | SRS Requirement |
| --- | --- | --- |
| System Availability | 99.9% (< 9 hours downtime/year) | 24/7/365 with no unapproved downtime |
| API Response Time | < 1 second (95th percentile) | Page load < 3 sec (intranet) |
| Transaction Response | < 5 seconds end-to-end | < 5 seconds per SRS |
| Concurrent Users | 5,000 simultaneous connections | 5,000 simultaneous online users |
| Daily Transaction Volume | 300,000+ transactions/day | 210,000–300,000 daily |
| Face Verification Accuracy | > 95% match rate | Not specified — our commitment |
| Duplicate Prevention | 100% — zero false negatives | 100% restriction required |
| Data Retention | 10+ years with 20% growth capacity | 10-year sustainability required |

SECTION 4 Analytics & Governance Intelligence

## 4.1 Three-Level Analytics Strategy

The SRS's data analysis module requirement represents the most sophisticated and differentiating element of the platform. We propose a three-level analytics maturity model that delivers immediate value while building toward predictive policy intelligence:

### Level 1 — Descriptive Analytics (Deployed at MVP)

- Daily sales by dealer, region, product type, and time of day

- Dealer-wise distribution patterns and quota utilization rates

- Region-wise food demand and allocation vs. actual distribution gaps

- Stock movement tracking, rejection rates, and exception frequencies

- Real-time dashboard for supervisors at division, district, and upazila levels

### Level 2 — Diagnostic Analytics (Month 2-3 of Pilot)

- Suspicious repeat patterns — same beneficiary, same device, same dealer within unusual timeframes

- Unusual dealer activity — late-night transactions, transactions outside assigned coverage area

- Abnormal device behavior — multiple dealer accounts operating from a single device

- Geographic anomalies — dealer selling outside assigned zone via GPS verification

- Unexpected quota exhaustion — faster than historical trends, triggering investigation workflows

### Level 3 — Predictive Analytics (Month 4+ of National Rollout)

- Next-month regional rice/flour demand forecasting based on 12-month consumption trends

- Likely stock shortage identification for proactive government allocation decisions

- Dealer risk scoring — predictive model based on exception history, pattern anomalies, and verification failures

- Seasonal utilization trend analysis for program calibration during monsoon, harvest, and Ramadan periods

- Poverty index correlation — beneficiary consumption patterns mapped to area-level economic indicators

Analytics Positioning Statement We do not propose "AI-powered analytics" as a marketing claim. We propose a credible, three-stage analytics maturity path: start with descriptive dashboards that work on Day 1, build diagnostic detection that catches fraud in Month 2, and develop predictive intelligence that informs policy by Month 4. This is not hype — it is a professional engineering roadmap.

SECTION 5 Implementation Roadmap

## 5.1 Phased Implementation Strategy

The implementation is structured in three phases designed to validate assumptions at each stage before committing to wider deployment. This approach minimizes risk, incorporates real-world learning, and builds institutional confidence at each milestone.

### Phase A — MVP Development (Weeks 1–10)

Objective: Prove the three core values — beneficiary verification, transaction capture, and transparent monitoring.

| Week | Deliverables |
| --- | --- |
| 1–2 | Database schema finalization, API contract definition, development environment setup, team onboarding |
| 3–4 | Dealer registration and login module, beneficiary registration with face capture, local SQLite setup |
| 5–6 | Food distribution transaction flow, daily duplicate prevention, monthly quota enforcement logic |
| 7–8 | Offline sync engine, central server validation, conflict resolution implementation |
| 9–10 | Admin dashboard (Level 1 analytics), audit log viewer, basic audit trail, QA testing and bug fixing |

### Phase B — Controlled Pilot (Months 3–6)

Objective: Validate operations under real Bangladesh field conditions with selected dealers and offices.

- Selected pilot offices in Dhaka district — manageable scale with close government oversight

- Real dealer and beneficiary onboarding with biometric enrollment

- Sync conflict observation and resolution policy refinement

- Biometric accuracy tuning for Bangladesh-specific face recognition challenges (lighting, age, dark skin tones)

- Training program delivery to dealers, supervisors, and government administrators

- Dashboard validation with Ministry of Food stakeholders

- Exception and fallback policy calibration based on field experience

### Phase C — National Scale-Up (Months 7–18)

Objective: Expand to all divisions, districts, and upazilas with full operational capability.

- Division-by-division rollout beginning with highest-volume regions

- Level 2 and 3 analytics deployment — diagnostic and predictive capability

- High-availability infrastructure deployment — redundant servers, auto-failover

- Bangladesh Bank payment integration for dealer financial transactions

- IP Camera monitoring integration for physical surveillance capability

- SMS notification gateway integration for dealer and beneficiary communications

- Bilingual (English/Bengali) complete documentation finalization

- Full government handover package — source code, documentation, training, and knowledge transfer

## 5.2 Success Metrics — How We Measure Victory

| Category | Metric | Target |
| --- | --- | --- |
| Operational | Dealer adoption rate | > 80% within 3 months of rollout |
| Operational | Beneficiary enrollment rate | > 90% within 6 months |
| Anti-Leakage | Same-day duplicate prevention | 100% — zero tolerance |
| Anti-Leakage | Monthly quota enforcement accuracy | 100% — zero tolerance |
| Technical | System availability | > 99.9% uptime |
| Technical | Transaction response time | < 5 seconds average |
| Technical | Face verification accuracy | > 95% match on first attempt |
| Financial | Projected leakage reduction | 40–50% in pilot districts |
| Financial | ROI target | > 300% within 2 years |

SECTION 6 Government Handover & Institutional Ownership

## 6.1 Complete Source Code & Knowledge Transfer Commitment

The SRS explicitly requests source code handover, code comments, developer instruction manuals, API exposure, and future extensibility. This is not a negotiating point — it is a project requirement that we treat as a competitive advantage.

We commit to the following handover package:

- Complete source code ownership transfer — no vendor lock-in, government owns every line of code from Day 1 of project closure

- Inline code documentation — every critical function documented in English and Bengali for future government developers

- Developer Instruction Manual — step-by-step guide enabling government developers to understand, modify, and extend the system independently

- Complete REST API documentation — all endpoints, request/response schemas, error codes, and integration examples for future government system integration

- System Administrator Manual (bilingual) — complete operational guide for government IT administrators

- Dealer User Guide (Bengali) — simple, icon-referenced guide for field dealers with minimal literacy requirements

- Beneficiary Rights and Process Guide (Bengali) — informational materials for food distribution recipients

- Inspector and Supervisor Manual — monitoring, inspection, and exception handling procedures

- On-site training workshops — government IT team, operational administrators, and dealer trainers

## 6.2 Bangladesh Context Integration

Effective implementation in Bangladesh requires deep sensitivity to local realities. Our architecture incorporates the following context-specific design decisions:

### Network Infrastructure

- All mobile operations designed for 2G (EDGE/GPRS) minimum — data per transaction minimized to < 50KB

- Offline-first by default — online connectivity is treated as an enhancement, not a requirement

- SMS fallback notifications — dealer and supervisor alerts via SMS when internet is unavailable

### Language and Literacy

- Full Bengali language interface for all dealer-facing and beneficiary-facing components

- Icon-primary navigation design — operational flows readable without text literacy

- Audio feedback for critical actions — transaction confirmation, verification result, quota alerts

### Administrative Structure Alignment

- Hierarchical access control aligned with Bangladesh administrative structure: Division → District → Upazila → OMS Center

- Role-based dashboards — each level of the administrative hierarchy sees data relevant to their scope and authority

- Approval workflows aligned with existing government approval chains — no redesign of administrative process required

### Cultural and Operational Sensitivity

- Gender-sensitive design — face verification accommodates hijab and other head coverings

- Age consideration — beneficiary verification accommodates elderly population with age-appropriate face model tolerances

- Privacy by design — beneficiary biometric data stored with encryption and access limited to authorized verification processes only

SECTION 7 Investment & Financial Projections

## 7.1 Investment Requirements

| Phase | Investment Range | Primary Costs |
| --- | --- | --- |
| MVP Development (3 months) | $50,000 – $75,000 | Developer salaries, infrastructure setup, biometric model licensing, QA |
| Pilot Deployment (3 months) | $30,000 – $50,000 | Device procurement support, training delivery, field support, iteration |
| National Scale-Up (12 months) | $200,000 – $300,000 | Infrastructure scaling, rollout support, regional training, full documentation |
| Annual Operating Cost | $100,000 – $150,000 | Infrastructure, maintenance, support, periodic feature updates |

## 7.2 Return on Investment

The financial case for this investment is compelling and conservative. Current estimates suggest that OMS program leakage — primarily from duplicate lifting and quota misuse — represents 40–50% of total distribution in areas without verification controls.

| Annual Leakage Value (estimated) | $120,000,000 – $150,000,000 |
| --- | --- |
| Projected Leakage Reduction (40%) | $48,000,000 – $60,000,000/year |
| Total Platform Investment (3 years) | $380,000 – $575,000 |
| Net 3-Year Benefit | $143,000,000 – $179,000,000 |
| Return on Investment | > 300% |
| Payback Period | < 2 years |

SECTION 8 Why Choose Us

## 8.1 Our Competitive Positioning

Government procurement evaluators assess five dimensions when selecting a vendor for a project of this scale and sensitivity. We address each directly:

| Governance Understanding | We read the SRS not as a feature list but as a governance challenge. Our architecture is designed to make leakage operationally impossible, not just technically difficult. This distinction is the difference between a software vendor and a governance partner. |
| --- | --- |
| Field Realism | Our solution is designed for Bangladesh's actual connectivity and literacy conditions — not idealized scenarios. Offline-first is not a feature toggle; it is our default operating mode. This is what separates proposals that will work from proposals that sound good. |
| Technical Maturity | Our identification and proposed resolution of the biometric contradiction in the SRS demonstrates the kind of careful technical reading that prevents expensive misalignments later. We noticed what most vendors will miss. |
| Long-Term Ownership | The SRS asks for source code handover, comments, and developer manuals for a reason: the government wants to own this system, not rent it. Our complete handover commitment is not a concession — it is our strength. |
| Risk Mitigation | Our phased approach — MVP, Pilot, National Scale — is not a standard consulting template. It is a risk management strategy. Each phase validates assumptions before wider commitment, protecting the government's investment. |

## 8.2 Our Closing Commitment

What We Are Proposing We are not selling you software. We are proposing a national governance infrastructure that will change how food security is administered in Bangladesh. Every transaction will be verified. Every distribution will be recorded. Every quota will be enforced. Every anomaly will surface. And every piece of knowledge we build will be transferred completely to your team. The right beneficiary, the right quota, the right proof, and the right oversight — at national scale.

— END OF PROPOSAL DOCUMENT —

OMS National Control Platform | Strategic Proposal v1.0 | March 2026